Business Requirements Document

Fan Revenue Intelligence Engine

Version 1.0  |  Status: Pending Sign-off  |  Prepared by: Business Analyst

# 1. Purpose

This document translates the pain points and $2.4M cost-of-doing-nothing baseline identified in the Phase 1 AS-IS State Document into formal, testable requirements. It is the basis on which the data pipeline, ML models, and dashboards in Phases 3–9 are built, and the reference used to confirm at project close that what was delivered matches what was asked for.

# 2. Stakeholder Register

| Name | Role | Interest / Stake | Sign-off Authority |
| --- | --- | --- | --- |
| Sarah Coleman | VP of Marketing | Campaign targeting accuracy; sponsorship reporting numbers | Yes |
| Marcus Webb | Director of Ticket Sales | Churn score adoption in renewal workflow; rep prep time | Yes |
| Diane Ruiz | Arena General Manager | Concessions forecast accuracy; real-time gameday ops dashboard | Yes |
| VP of Business Operations | Executive Sponsor | Owns the business case; final go/no-go on the $2.4M target | Yes |

# 3. Scope

In scope: unified fan data across ticketing, concessions/F&B, email/CRM, and post-game NPS survey sources, for one synthetic NBA franchise, covering one full synthetic season. Churn prediction, dynamic pricing, concessions forecasting, sponsor audience scoring, executive/operational dashboards, a real-time matchday layer, and a natural-language insights co-pilot.

Out of scope: any real fan PII, live integration with actual Ticketmaster, Salesforce, or Oracle MICROS APIs, mobile app development, real payment processing, and multi-franchise or multi-season comparative analysis.

# 4. Functional Requirements

Priority follows MoSCoW: Must / Should / Could. "Must" requirements block Phase 10 sign-off if unmet.

| ID | Requirement | Priority | Acceptance Criteria |
| --- | --- | --- | --- |
| FR-01 | Assign a single unique fan ID across ticketing, F&B, email, and survey data sources | Must | 100% of synthetic fan records resolve to exactly one fan_id in the Gold layer; zero duplicate fan_id for the same underlying person |
| FR-02 | Refresh fan data on a daily batch cadence, with near-real-time refresh on matchdays | Must | Airflow DAG completes Bronze→Gold in under 15 minutes on the full synthetic dataset; matchday Kafka events reflected within 30 seconds |
| FR-03 | Produce a churn risk score (0–100) for every active season ticket holder | Must | Score generated for 100% of STH accounts; model AUC ≥ 0.75 on a held-out test set |
| FR-04 | Attach a human-readable reason code to every flagged at-risk account | Must | Every account above the risk threshold has ≥1 SHAP-derived reason code displayed in plain language |
| FR-05 | Quantify total at-risk revenue in dollars, reconciled against the Phase 1 baseline | Must | Dashboard total matches or improves on the $2.4M Phase 1 estimate, recalculated from live model output, not a static figure |
| FR-06 | Recommend a per-game, per-section price adjustment based on demand signals | Must | Pricing model outputs a recommended price delta for 100% of upcoming games in the synthetic season calendar |
| FR-07 | Backtest pricing recommendations against historical sell-through | Should | Backtest report shows projected vs. actual revenue delta across at least one full synthetic season |
| FR-08 | Forecast concession demand by stand and by gameday | Must | Forecast produced for every gameday; MAPE ≤ 20% on held-out games |
| FR-09 | Score fan segments for sponsor-audience fit | Should | Every defined fan segment has a sponsor-fit score, exportable to a sponsorship-deck-ready table |
| FR-10 | CEO dashboard shows real-time KPIs: attendance, revenue, at-risk $, NPS | Must | Dashboard reflects Gold layer data within 15 minutes of pipeline run; loads in under 5 seconds |
| FR-11 | Ticket Sales dashboard lists a prioritized outreach queue (at-risk $ × churn probability) | Must | List order matches churn model output exactly; refreshes daily |
| FR-12 | Pricing dashboard shows recommended vs. current price by game and section | Should | Matches pricing model's daily output with no manual reconciliation |
| FR-13 | Sponsorship dashboard shows current-season audience numbers, not a stale PDF | Must | Numbers pull live from the Gold layer and display a "last refreshed" timestamp |
| FR-14 | Stream concession POS and gate-scan events in near-real time on matchdays | Should | Kafka topic receives simulated events; Streamlit app updates within 30 seconds of event |
| FR-15 | Surface line-length / wait-time alerts by concession stand during games | Should | Alert fires when simulated queue exceeds threshold; visible in-app within 30 seconds |
| FR-16 | Allow stakeholders to ask natural-language questions about fan data via an AI co-pilot | Could | Claude API answers correctly on ≥90% of a defined 10–15 question test set, grounded in Gold-layer data |

# 5. Non-Functional Requirements

| ID | Category | Requirement |
| --- | --- | --- |
| NFR-01 | Performance | Full Bronze→Gold pipeline run completes in under 15 minutes on the synthetic dataset |
| NFR-02 | Data Quality | ≥98% referential integrity across fan_id joins in the Gold layer, enforced via dbt tests |
| NFR-03 | Availability | Streamlit apps and Power BI dashboards available on demand locally; no formal uptime SLA required at portfolio stage |
| NFR-04 | Security / Privacy | No real PII used anywhere in the project; all data synthetic. Claude API key stored as an environment variable, never hardcoded or committed to version control |
| NFR-05 | Usability | Dashboards must be interpretable by a non-technical stakeholder (CEO, sponsorship lead) without a data glossary — plain-language labels only |
| NFR-06 | Maintainability | All transformation logic is version-controlled in dbt with tests; no ad hoc SQL feeds a dashboard outside the modeled layer |
| NFR-07 | Reproducibility | The entire environment is reproducible from requirements.txt and docker-compose.yml alone, on a clean machine |

# 6. Assumptions & Constraints

The synthetic dataset (Phase 3) stands in for real Ticketmaster and Oracle MICROS exports and is built to include realistic data quality issues — missing values, duplicate records, inconsistent formatting — so that the data cleaning and profiling work in Phase 3 reflects a real production environment rather than a clean toy dataset.

All monetary figures (the $2.4M baseline, average account value, etc.) are illustrative estimates calibrated to be realistic for a mid-market NBA franchise, not figures from any real team's financials.

# 7. Sign-off

By signing below, each stakeholder confirms the requirements in Sections 4 and 5 accurately reflect their needs as captured in the Phase 1 interviews, and approves proceeding to Phase 3 (Data Discovery & Profiling).

| Stakeholder | Signature | Date | Comments |
| --- | --- | --- | --- |
| Sarah Coleman — VP of Marketing |  |  |  |
| Marcus Webb — Director of Ticket Sales |  |  |  |
| Diane Ruiz — Arena General Manager |  |  |  |
| VP of Business Operations — Executive Sponsor |  |  |  |